# Milestone Review

|  |  |  |  |
| --- | --- | --- | --- |
| **Deliverables** | **Deadline** | **Date completed** | **Reason** |
| Topic Proposal | February 05 2021 | February 09 2021 | Had trouble choosing a topic |
| Repository | March 31, 2021 | March 31, 2021 | Completed |
| Requirements Document | March 31, 2021 | April 27, 2021 | Had a versioned outline which needed to be more descriptive. Edits have been made and document is pushed to the repository |
| Design Review Meeting | March 31, 2021 | April 08, 2021 | Failed to schedule a meeting earlier |
| Tool Selection Review | March 31, 2021 | March 31, 2021 | Completed |
| SPMP | March 31, 2021 | March 31, 2021 | Completed |
| System Test Procedures | April 27, 2021 | April 27, 2021 | Completed |
| Milestone Review | April 27, 2021 | April 27, 2021 | Completed |
| SiixRings Site | May 02, 2021 | May 02, 2021 | Completed |
| Final Presentation | May 10, 2021 | May 10, 2021 | Completed |